# II B. Tech. II Semester Supplementary Examinations – November, 2023

# OPTIMIZATION TECHNIQUES

# (CSE)

# Time: 150 Min                                  					                Max. Marks: 80M

# SECTION – A

Answer all Four questions				 	                                      4×10M=40M

- A company produces two products A and B which possess raw materials 400 quintals and 450 labour hours. It is known that 1 unit of product A requires 5 quintals of raw materials and 10-man hours and yields a profit of Rs 45. Product B requires 20 quintals of raw materials, 15-man hours and yields a profit of Rs 80.

- Formulate the linear programming problem (LPP) and identify the variables involved.

- Recommend appropriate techniques for solving this linear programming problem (LPP).

- Determine the optimal solution of the linear programming problem (LPP).

- The company faced the challenge of assigning three jobs to four available machines. They analysed a cost table that provided the cost of each job on each machine. By carefully considering the trade-offs and capabilities of each machine, they made informed decisions to minimize costs and maximize efficiency. The optimized job-machine assignments were expected to improve productivity and streamline operations. The company's success in solving the assignment problem inspired others to analyse their own resource allocation challenges.

|  | Machines |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Jobs |  | W | X | Y | Z |
|  | A | 18 | 24 | 28 | 32 |
|  | B | 8 | 13 | 17 | 19 |
|  | C | 10 | 15 | 19 | 22 |

  - Is the Assignment problem balanced or unbalanced?

  - What are the available methods for solving the assignment problem?

  - Calculate the total cost of job assignment to a machine.

- There were two players, A and B, who found themselves engaged in a strategic game. They were presented with a payoff matrix that represented the potential outcomes of their decisions. Player A had two options A1 and A2, while Player B had three choices B1, B2, and B3. Each intersection of Player A's options and Player B's choices in the matrix represented a possible outcome and the associated payoff.

Player B

B1B2B3

Player A  A1A2-12-264-6

Answer the following:

  - Is the game a two-person game or not?

  - Recommend suitable methods for solving the game.

  - Determine the optimal solution as suggested in b).

- An investment company wants to determine the optimal allocation of funds among different investment options to maximize its return on investment. The return function is given by R(x) = 5x2 + 50x - 10, where x is the allocation of funds. Using the Golden Section Method, find the allocation of funds that will result in the maximum return on investment.

SECTION - B

Answer all Two questions 	 				                                     2×20M=40M

- In a small project, consisting of seven activities, accurate estimations were crucial for effective planning and execution. Each activity was identified by its beginning and ending node numbers, and the project team carefully analysed a table that provided estimates for their durations. By considering dependencies, complexity, and risks, they crafted a well-structured project plan. Through meticulous execution and monitoring, they successfully completed the project, showcasing the importance of accurate estimations and efficient project management. Their success story served as inspiration for others to prioritize precise estimations and strategic planning in their own projects.

| Activity | Estimated Duration (Weeks) |  |  |
| --- | --- | --- | --- |
| (i-j) | Optimistic | Most likely | Pessimistic |
| 1 – 2 | 1 | 1 | 7 |
| 1 – 3 | 1 | 4 | 7 |
| 1 – 4 | 2 | 2 | 8 |
| 2 – 5 | 1 | 1 | 1 |
| 3 - 5 | 2 | 5 | 14 |
| 4 – 6 | 2 | 5 | 8 |
| 5 – 6 | 3 | 6 | 15 |

- Draw the network diagram of the activities in the project.

- Find the expected duration and variance for each activity. What is the expected project length?

- Calculate the variance and standard deviation of the project length. What is probability that the project will be completed?

- at least 4 weeks earlier than expected time.

- No more than 4 weeks later than expected time.

- The company had three manufacturing plants, A, B, and C, producing a certain product to be shipped to four warehouses, D, E, F, and G. The shipping costs per unit were carefully analysed using a table. The company's logistics team devised an efficient shipping plan based on the cost analysis, aiming to minimize expenses while meeting customer needs. Through diligent efforts and strategic planning, they successfully managed their shipping operations, optimizing their logistics network. The company's success story inspired others to analyse transportation costs and develop efficient shipping strategies.

|  | D | E | F | G | Supply |
| --- | --- | --- | --- | --- | --- |
| A | 13 | 12 | 16 | 14 | 150 |
| B | 15 | 17 | 18 | 13 | 200 |
| C | 14 | 19 | 11 | 12 | 100 |
| Total | 150 | 100 | 150 | 50 |  |

- Determine whether the Transportation problem is maximization or minimization.

- Which method is the best for finding the Initial Basic Feasible Solution?

- Calculate the optimal transportation plan that minimizes the total shipping cost.